## Slide 1
02/17/2021
Wow Stormwater Webinar
How to Create Clear, Specific and Measurable SWMPs

## Slide 2: What is a Stormwater Management Plan (SWMP)?
Department of Environmental Quality
The Stormwater Management Plan is the written plan that is used to describe and define the various best management practices and activities that the permittee will undertake to implement the permit requirements.
**DEQ requires that the standard SWMP template be utilized**
The SWMP must address permit requirements and audit deficiencies.
PERMIT + SWMP = ENFORCEABLE MS4 REQUIREMENTS

## Slide 3: Meeting Individual MS4 Needs With Standard Templates
Department of Environmental Quality
Address Identified Deficiencies
Commit to fix what’s broken or missing
Establish Specific Timelines
Consider what you will need for implementation
Identify Brief Reporting Metrics
DEQ tracks progress, will request more info if needed
MS4s measure of success or failure of a measure
Annual Self Assessments
Evaluate annual progress in implementing the SWMP
Revise the SWMP if needed
Your SWMP

## Slide 4: SWMPs are Technical Documents for Permit Compliance
Department of Environmental Quality

## Slide 5: Visioning Your SWMP… Think of it as…
Department of Environmental Quality
A checklist of tasks that will be systematically completed over the next five years.
The sheet music that the conductor (Stormwater Program Administrator) will use to guide the symphony (staff).

## Slide 6: The SWMP Audience
Department of Environmental Quality
REGULATORS | PERMIT OWNER | PROGRAM MANAGER
Compliance & Enforcement | Requirements & Funding | Implementation & Reporting

## Slide 7: Start With the End in Mind
Department of Environmental Quality
Goal is full compliance in 5 years
  The approved SWMP is your “contract”
The SWMP defines the Annual Assessment
  Did you do it? Yes / No / Partial & brief comment box
Permit effective date affects the SWMP
  Annual reporting period is FY (July 1 – June 30)
  July 1 start syncs to fiscal & reporting years
  January 1 start has off-sync half year at beginning & end

## Slide 8: SWMPs Must Be SMART
Department of Environmental Quality
SMART SWMPs
  Specific tasks
  Measurable success
  Attainable commitments
  Relevant to the community
  Time lines established
The SWMP details the steps that the permittee will take to fully meet permit requirements over the 5-year permit term.

## Slide 9: The Online DEMLR MS4 Toolbox
Department of Environmental Quality
A Suite of Standardized MS4 Tools
MS4 Audit Report Template
Stormwater Management Plan (SWMP) Template
SWMP Template Instructions
General SWMP Guidance
Baseline Phase II MS4 Permit Template
MS4 Toolbox
https://deq.nc.gov/sw

## Slide 10: The SWMP Template
Department of Environmental Quality
MS4 Toolbox
Each MCM has a table
Permit Conditions are listed
Consecutive BMP numbering
Group BMP tasks
Comments will be referenced as BMP#.Column.Item #:
BMP 12.B.2.

## Slide 11: Building the SWMP
Department of Environmental Quality
What are we already doing?
Where are we deficient?
Street sweeping on an as-needed basis, tracking sweeper hours
Specific frequencies, schedules, and documentation
Let’s develop a SMART street sweeping program with a SOP.
What should we do?

## Slide 12: Building the SWMP
Department of Environmental Quality
Groups tasks under a descriptive BMP title
Explain current status
Describe the overall program

## Slide 13: Building the SWMP
Department of Environmental Quality

## Slide 14: Building the SWMP
Department of Environmental Quality

## Slide 15: Example SWMP
Department of Environmental Quality
Note: Street sweeping only addresses part of the permit requirement, additional BMPs will be needed for litter, leaves, debris, etc.
SMART SWMPs
  Specific tasks
  Measurable success
  Attainable commitments
  Relevant to the community
  Time lines established

## Slide 16: Example SWMP Comments
Department of Environmental Quality
BMP 52.D.6: Include number of hot spots identified.
BMP 52.B.2 and D.3: Address parking lots and include reporting of parking lot acres swept.
BMP 52.C & D: Number all cells in columns consecutively.
BMP 52.B.6: Clarify language to “…and identification of hot spots.”

## Slide 17: Approved SWMP => Annual Assessment Template
Department of Environmental Quality
MS4 Toolbox

## Slide 18: SWMP to Annual Assessment Translation
Department of Environmental Quality
Excel format for future translation to e-reporting
Master File: Each Measurable Goal as a question for each applicable year
Annual Tabs: Compiled list of questions for reporting that year

## Slide 19
Department of Environmental Quality

## Slide 20: SWMP to Annual Assessment Translation – Permit Year 1 Tab
Department of Environmental Quality

## Slide 21: The End
Department of Environmental Quality
Approved SWMP
+ Annual Assessment Template
+ New Permit
= Notice Closed

## Slide 22: Jeanette Powell MS4 Program Coordinator jeanette.powell@ncdenr.gov
For MS4 Program questions and permit assistance, please contact:
https://deq.nc.gov/sw